## Slide 1: Update Profile Database and User Lists

## Slide 2
Golden
Inventory CSV **
Golden
Sources *
* Workday HR, Westlake AD
Inventory Golden Sources Script
Create Profile DB Update CSV From Golden Sources
Updated
Profile DB
Update User List Script
Updated SC User Lists
Golden
Inventory CSV
Update Profile DB Script
Update Profile Database
Updated
Profile DB
Update Site Collection User Lists
Step 1:
Step 2:
Step 3:
sqlDBConnAndQuery1.ps1
spSetUserProfileDataAdminGInput.ps1
spSetUserListDataAdmin1.ps1
“Handoff” Script Commands

## Slide 3
Inventory Profile DB Change Comparison Script?
Profile DB Inventory CSV
Old
Profile DB Inventory CSV New
Profile Inventory Comparison Script
Profile Inventory Comparison CSV
Inventory Site Collection User List Change Comparison Script?
Profile DB Inventory CSV
Old
Profile DB Inventory CSV New
Profile Inventory Comparison Script
Profile Inventory Comparison CSV
Potential Utilities?

## Slide 4: Work Completed\Near Complete
Profile Inventory Script – spGetUserProfileDataAdmin2.ps1
Update Profile DB Script – spSetUserProfileDataAdmin3.ps1
Update User List Script – spSetUserListDataAdmin1.ps1
Field Comparison Mapping – Atlas to SP Mappings
Golden Source Inventory Script – sqlDBConnAndQuery1.ps1
Update Profile DB from Golden Inventory Script – spSetUserProfileDataGInput.ps1

## Slide 5: Latest Work 3/21/2022
Added Logging to the Update User List Script
Created Mapping Comparison File (V1)
Creating Golden Inventory Script
Latest Work 3/22/2022
Updated Design Solution
Working to Complete Golden Inventory to Profile DB Update Script

## Slide 6: Next Steps
Test Each Script’s Results to Ensure Data Integrity
Document Scripts More Thoroughly
Test Script in a New Environment